Swinburne University of Technology

Faculty of Information and Communication Technologies

INF30019 Information Systems Project Management

# Guideline: Look at http://www.projectmanagementdocs.com/ for some other templates and some explanations of different parts of the project plan.

FINAL PROJECT PLAN

# Introduction and Objectives of the Project Plan

## Overview of the Organization

Provide some information about <organization name>. Describe the strategic goals of the <organization name> and how top management plans to achieve these goals. Next, explain specifically how <project name> relates to these organizational goals.

## Current Situation and Problem/Opportunity Statement

The aim of this section is to clearly outline how the proposed project will benefit the organization. The current situation in <organization name> is first explained. This includes a detailed description of the relevant environmental conditions. Second, a description of the business problem or opportunity is provided. This includes a detailed assessment of the business needs that are currently being met or not met. Finally, the gap that exists between the current situation and the stated objectives of the project is analyzed.

# Project Charter [5 Marks] (Note this section should not be revised after it has been written)

## Project Information

| Project Start Date: | <Enter <project name>’s expected start date here> |
| --- | --- |
| Project End Date: | <Enter <project name>’s expected finish date here> |
| Project Manager: | <Enter the name of the project manager here> |
| Project Sponsor: | <Enter the name of the project sponsor here> |

## Project objectives

Provide a list of what <project name> will accomplish in terms of the products/service that will be produced. Also, indicate the target benefits of <project name.>

## Project approach

List the approach that the project will take.

## Roles and Responsibilities

List the different people who will be working on <project name>. This list would include the project manager and all the key stakeholders who will be involved with <project name>. Also, record their role, their positions, and their contact information.

| Name | Role | Position | Contact Information |
| --- | --- | --- | --- |
| <Enter person’s name here> | <Enter the person’s role on <project name> here> | <Enter this person’s position here> | <Enter an email address that can be used for this person here> |
| Frank White | Project Manager | Project Manager | white@organization.org |
| <Add rows as necessary> |  |  |  |

## Project Constraints

List and describe any project constraints that have been identified during the planning phase of <project name>. These constraints will affect the scope, schedule, budget, and quality of <project name>.

## Assumptions

Any assumptions that have been made during the planning process for <project name> must be specified.

## Preliminary Schedule and Budget Estimates

Provide a rough estimate of how long it will take to complete <project name> and how much it will cost.

## Plan Modification Rules

Describe the rules for modifying the Project Charter. For example, only the project manager has the authority to change this document.

## Approval Signatures

Project Manager: As project manager on <project name>, I have reviewed the information contained in the Project Charter and agree to its content. Name; Position; Signature; Date. The signatures above represent stakeholders’ agreement and acknowledgement of the information contained in this document.

# Project Scope Management plan

## Product description

Describe the solution that will be provided to address the problems/ opportunity.

## Project Deliverables

Provide a summary of the deliverables of <project name>. Only a list of the high-level deliverables is provided here. More information can be found in the Work Breakdown Structure.

## Scope Statement

Provide a list of what is in and out of scope of <project name>:

## Work Breakdown Structure Development

Describe how the work breakdown structure (WBS) will be developed. This describes which approach (such as top-down or bottom-up approach) will be used to develop the WBS, as well as who will be involved in the development. Produce a WBS in diagram form.

## Scope Change Management Process

Explain how changes in <project name>’s scope will be addressed. This involves a description of how any changes in scope will be identified, addressed, communicated, and documented. Provide a list of the members of the Change Control Board who will be approving/rejecting any changes, as well as the procedures in place to request a change.

## Plan Modification Rules

Describe the rules for modifying the Scope Management Plan. For example, only the project manager has the authority to change this plan.

# Schedule management plan

## Project Schedule

This section contains information about <project name>’s schedule. A list of the milestones and their expected completion date are included in this section, while the detailed Gantt chart is included in the appendix.

| Milestone | Completion Date |
| --- | --- |
| <Enter milestone here> | <Enter completion date here> |
| Approve project charter | 4/30/06 |
| <Add rows as necessary> |  |

State assumptions made during schedule development.

# Cost management plan

## Project Budget

This section contains information about <project name>’s budget. The final estimate for the project budget is provided here, while the detailed cost baseline is included in the appendix.

## Budget Constraints

Describe any constraints regarding the project budget. For example, indicate which type of cost estimate was used (such as rough order of magnitude estimate, budgetary estimate, or definitive estimate). The type of estimate used determines the accuracy of the estimate.

# Quality management plan

## Quality Standards

Describe the different quality standards that apply to <project name>. Quality standards that apply to different areas of the project are specified.

| Project Processes/Reports | Quality Standards |
| --- | --- |
| <Enter project area here> | <Describe the standards that apply to project processes/reports here> |
| Status Reporting | The project manager will closely monitor the process of collecting of project information for the status reports. |
| <Add rows as necessary> |  |

## Quality Metrics

Provide the quality criteria that are based on the quality standards and will be used to measure quality performance. For every project area identified in the Quality Standards section above, quality criteria should be specified. Similarly, provide quality metrics for the project deliverables.

| Project Deliverables | Quality Metrics |
| --- | --- |
| <Enter project deliverable here> | <Describe the quality metrics that apply to project deliverable here> |
| Customer Satisfaction | The customers should be given the customer satisfaction form. The average customer satisfaction rating should be 3.0 or better on a scale of 5.0. |
| <Add rows as necessary> |  |

## Quality Management Approach

Provide a description of how quality will be ensured in <project name>. This is a high-level description as more detailed information will be provided in the Quality Assurance and Quality Control sections. Provide a list of the tools that will be used in managing project quality, a description of how the tools will be used, and a list of who will be responsible for managing these tools.

## Quality Assurance

Quality assurance processes are used to evaluate overall project performance and to determine that quality reviews were held, deliverables tested, and customer acceptance acquired. This section includes a description of testing and acceptance processes, verification processes, communication and documentation processes, and continuous improvement processes.

## Quality Control

Quality control processes are used to monitor the project deliverables to ensure that these deliverables comply with quality standards. This section includes of how control information will be collected and how this information will be analyzed and used to determine whether quality standards have been met. Also describe how any deviations from acceptable quality metrics will be reported and resolved.

# Risk management plan

## Risk Management Strategies

Describe how risk management will be conducted for <project name>. This can be done using a table as shown below or can be a discussion outlining how risk management will be conducted.

| Process Name | Process Description |
| --- | --- |
| <Enter Process Name Here> | <Describe Process Here> |
| Example: Risk Identification | Example: The risk team will conduct a brainstorming session at the beginning of each project phase. A form will be available on the project web site for team members to submit risk factors over the course of the project as well. |
| <Add more rows as necessary> |  |

## Risk Management Tools

| Tool Name | Tool Description |
| --- | --- |
| <Enter Tool Name Here> | <Describe Tool Here> |
| Example: Risk Status Report | Example: Weekly report generated by the <Project Name> risk team to provide stakeholders with regular updates on risks and actions taken to mitigate risks. |
| <Add more rows as necessary> |  |

## Data Sources

| Data Source Name | Data Source Description |
| --- | --- |
| <Enter Data Source Name Here> | <Describe Data Source Here> |
| Example: Lessons Learned Database | Example: PMO maintained database with previous risk management documentation from earlier projects |
| <Add more rows as necessary> |  |

## Risk Categories

| List and describe the possible risk categories that may need to be considered during <Project Name> |  |
| --- | --- |
| Categories | Description |
| <Add more rows as necessary> |  |

## Risk Probability and Impact

| List each risk item and assign a probability and impact score, then compute the Total risk score for each item> |  |  |  |
| --- | --- | --- | --- |
| Item | Probability (P) | Impact (I) | Total Risk Score |
| <List items here> | <Enter a value between 0.1 – 1.0> | <Enter a value between 1 – 10> | <Multiply P x I> |
| <add more rows as necessary> |  |  |  |

(Note: Remember to address the mitigation of the risks either in the table or as an additional section)

# HR management plan

## Project Organization

### Project Team

List the different people who will be working on <project name>. This list would include the project manager and all the team members who will be involved with the planning and execution of the project. Also, record the telephone numbers, fax numbers, and email addresses of all these individuals so that they can be reached easily whenever needed.

| Name | Role | Phone Number | Email Address |
| --- | --- | --- | --- |
| <Enter person’s name here> | <Enter the person’s role on <project name> here> | <Enter a phone number where this person can be reached here> | <Enter an email address that can be used for this person here> |
| Frank White | Project Manager | 111-111-1111 | white@organization.org |
| <Add rows as necessary> |  |  |  |

Also provide a graphic representation of how the project team is organized in terms of authority and responsibility for <project name>.

### Key Stakeholders

Conduct a stakeholder analysis to identify key stakeholders, such as the project sponsor, project champion, as well as any external stakeholders, such as suppliers. Also include all pertinent information necessary to communicate with them.

|  | Key Stakeholders |  |  |
| --- | --- | --- | --- |
|  | <Stakeholder 1> | <Stakeholder 2> | <Add columns as necessary> |
| Role on Project | Project Sponsor |  |  |
| Organization | VP of IT |  |  |
| Phone Number(s) |  |  |  |
| Email Address |  |  |  |
| Unique Facts | Prefers the use of email for project documents |  |  |
| Suggestions for managing communications | Keep informed of all project progress |  |  |

## Resource Requirements

Determine the number and type of personnel who will be needed over the duration of <project name>. This information can be represented in the form of a resource histogram, where the columns represent the number of people needed in a time period (such as a week or month).

## Resource Assignment

Describe the assignment of the project team members to the different tasks required to complete <project name>. A Resource Assignment Matrix can be used for this purpose. Such a document provides a list of the different activities in the work breakdown structure and the persons who are responsible for these activities. This section can be done through Microsoft Project.

| Task_ID | Task |  |  | <Add columns as necessary> |
| --- | --- | --- | --- | --- |
|  | <Enter task name as it appears in work breakdown structure here> |  |  |  |
| 2 | Initial meeting with sponsor |  |  |  |
|  | <Add rows as necessary> |  |  |  |
| Describe any assumptions made in the resource section. |  |  |  |  |

# Communication plan

## Stakeholder Analysis

Identify the key stakeholders and all pertinent information necessary to communicate with them.

|  | <Enter name of stakeholder here> | Frank White | <Add columns as necessary> |
| --- | --- | --- | --- |
| Role on Project | <Enter role on project here> | Project Sponsor |  |
| Organization | <Enter organization they work for here> | VP of IT |  |
| Contact Information | <Enter contact information here> |  |  |
| Unique Facts | <Enter any unique facts about stakeholder here> | Prefers use of email for project documents |  |
| Level of Interest | <Choose High, Medium or Low> | High |  |
| Level of Influence | <Choose High, Medium or Low> | High |  |
| Suggestions for managing relationships | <Enter any suggestions here> | Keep informed of all project progress |  |

## Project Reports

Describe the reports to be generated in support of <project name>.

|  | Data Needed | Frequency of Collection | Responsible Party for Data Collection & Analysis | Report Media & Format | Responsible Party for Distributing Report |
| --- | --- | --- | --- | --- | --- |
| Schedule Status | Tracking Gantt Chart | Bi-Weekly | <Enter team member’s name here> | Status Form | <Enter team member’s name here> |
| <Add rows as necessary> |  |  |  |  |  |

## Project Meetings

Describe the meetings to be held on <project name>.

|  | Purpose | Frequency | Attendees | Reporting Requirements |
| --- | --- | --- | --- | --- |
| Status Review Meeting | Update on project status | Weekly | <Enter name of attendees here> | Meeting Minutes |
| <Add rows as necessary> |  |  |  |  |

## Project Information Accessibility

Specify the location where files and data related to <project name> will be stored. For instance, a project website can provide a centralized location for storing templates, project documents, and other communications.

## Communications Summary

Include communication matrix here to document each stakeholder involved in <project name> and their communication needs.

| Stakeholder | Type | Communication Medium | Frequency | Responsible Party |
| --- | --- | --- | --- | --- |
| <Enter stakeholder name here> | <Enter the communication type here> | <Enter the medium used here> | <Enter the frequency of communication here> | <Enter person’s name who is responsible for communication here> |
| Frank White | Status Report | Email | Every Monday | John Allen |
| <Add rows as necessary> |  |  |  |  |

# Professional presentation and other aspects

# Formatting and document control

# Inclusion of Appropriate Appendices

# Project plan is realistic, implementable and likely to succeed

# Consistency of information across the project plan